## Slide 1: Software Process Models
Zeeshan Ali Rana

## Slide 2: Recap
Software Process
  Framework activities
  Umbrella activities
Software Process Models
Lifecycle Models
  Waterfall
  Waterfall with Prototyping
  V Model
Evolutionary
  Prototyping

## Slide 3: Spiral Model
Suggested by Boehm (1988)
Combines development activities with risk management to minimize and control risks
The model is presented as a spiral in which each iteration is represented by a circuit around four major activities
  Plan
  Determine goals, alternatives and constraints
  Evaluate alternatives and risks
  Develop and test

## Slide 4: Spiral Model (Contd.)

## Slide 5: Unified Process Model
Object-oriented system development methodology (system development process)
Offered by Rational/IBM, UP developed by Booch, Rumbaugh, and Jacobson
UP should be tailored to organizational and project needs
Highly iterative life cycle
Project will be use-case driven and modeled using UML

## Slide 6: Unified Process Model (Contd.)
UP life cycle:
  Includes four phases which consist of iterations
  Iterations are “mini-projects”
Four Phases:
  Inception – develop and refine system vision
  Elaboration – define requirements and design and implement core architecture
  Construction – continue design and implementation of routine, less risky parts
  Transition – move the system into operational mode

## Slide 7: Unified Process Model (Contd.)
Images’ Source: Systems Analysis and Design in a Changing World, 4th Edition

## Slide 8: Unified Process Model (Contd.)
Related development activities are called disciplines
  UP disciplines:
    Business modeling, requirements, design, implementation, testing, deployment, project management, configuration and change management, and environment
Each iteration includes activities from all disciplines
Activities in each discipline produce artefacts – models, documents, source code, and executables

## Slide 9: Unified Process Model (Contd.)
Image Source: Systems Analysis and Design in a Changing World, 4th Edition

## Slide 10: Unified Process Model (Contd.)

## Slide 11: Phased Development
Cycle time
  Time between when requirements document was written and when the system was delivered
Shorter cycle time
Decomposed system
  System delivered in pieces
    enables customers to have some functionality while the rest is being developed
Two systems functioning in parallel
  the production system (release n): currently being used
  the development system (release n+1): the next version

## Slide 12: Phased Development (Contd.)

## Slide 13: Phased Development (Contd.)
Incremental development: starts with small functional subsystem and adds functionality with each new release

## Slide 14: Phased Development (Contd.)
Training on early release
Responsive developers
Markets for early functionality
Quick and Global fixing on unanticipated problems
Ability to work on different areas of expertise with different releases

## Slide 15: Models of Incremental Nature
Incremental Model

## Slide 16: Rapid Application Development
Cycle Time?
Requirements? if not?
Resources? Teams? Scope?
Commitment?
Modular? If not?
High technical risks?
  New app?
  New technology?
  Interoperability?

## Slide 17: References
SE, Pressman
SE, Pfleeger